## Slide 1: Port Canaveral Hurricane Preparedness and Response

## Slide 2: Planning and Mitigation
Update Heavy Weather Plans, Review After Action Reports, and complete Improvement Plans
Evaluate mitigation projects – leverage grant funding
Monthly hazard surveys of all port facilities – heavily focused during the season
Identify and secure staging locations – on and off-site
  Survey vessel for damage assessment
  Incident response equipment
Order equipment/supplies and stockpile consumables
Host annual Heavy Weather Meeting with USCG, CFR, BCSO, and NWS
Ensure commercial fishing and recreational vessels aware of evacuation requirements

## Slide 3: Objectives and Priorities
Preparation (Prior to Landfall)
  Phased closure of Port Canaveral businesses – water and shoreside
  Continuous fuel deliveries until no longer safe
  Complete shutdown of all operations at Condition Zulu
  “Ride Out Team” (Sheriff’s Dept. & Fire Rescue)
  Phased return of storm damage assessment personnel
  Resources mobilized to assist as needed (emergency contractors)
Response/Recovery (After Landfall)
  Survey channel and aids to navigation
  Damage assessment operations
    Assess shoreside and waterside facilities
  Receive fuel ships and restore truck deliveries to Central FL
  Receive cruise ships for passenger operations
  Resume operations as quickly as possible

## Slide 4: Past Challenges to Recovery
Catastrophic loss of water supply
  Fire protection/sanitation compromise
Widespread and total power loss impacted core operations
  Generating capacity available at cruise terminals
  Fuel delivery required additional generating capacity
Intermittent, unreliable power restoration over several days
Sea state conditions post-storm

## Slide 5: Response and Recovery Considerations
Channel survey immediately when safe
Restore water, power, sewer services ASAP
  Coordination with EOC for restoration
Pre-established contracts for support/repairs
Local and Statewide mutual aid agreements
Identification of port partner resources and capabilities
Be proactive and not reactive!

## Slide 6: Thank you